FitBuddy

Phase-Wise Project Development Document | AI Fitness Plan Generator

# 1. Project Overview

FitBuddy is a web application for generating personalized fitness plans from user-provided goals and profile details. It uses FastAPI, Gemini integration, SQLite/SQLAlchemy, and a responsive Jinja2-based web interface. Its intended workflow includes a seven-day workout plan, nutrition and recovery suggestions, feedback, and a coach/admin view.

# 2. Project Objectives

Collect fitness goals and profile information.

Generate a seven-day workout plan using Gemini when configured.

Provide demo/template fallback when live AI is unavailable.

Store requests and feedback in SQLite.

Support feedback-based plan revision.

Show saved records in a dashboard.

# 3. Technology Stack

| Component | Technology / Purpose |
| --- | --- |
| Backend | Python, FastAPI, Uvicorn — routes and application logic. |
| AI | Google Gen AI SDK / Gemini — plan generation. |
| Database | SQLite, SQLAlchemy — persist records. |
| Frontend | HTML, CSS, JavaScript, Jinja2 — forms and results. |
| Configuration | Environment variables and .env — API key handling. |
| Testing | Automated and manual checks — validate workflows. |

# 4. Phase-wise Development Plan

## Phase 1: Requirements and planning

Objective: Define user inputs, outputs, and the primary fitness workflow.

Activities

Identify user goals and fitness levels.

Define profile inputs such as age, goal, activity level, equipment, and constraints.

Specify a seven-day plan plus nutrition and recovery suggestions.

Map the user journey and acceptance criteria.

Deliverables

Requirements checklist

Input/output specification

User-flow outline

Completion criteria: Inputs, outputs, and main screens are documented.

## Phase 2: Environment and architecture

Objective: Create a reproducible Python application structure.

Activities

Set up a virtual environment and dependencies.

Organize FastAPI routes, schemas, database code, templates, static assets, and configuration.

Create launch scripts and environment-variable examples.

Keep the Gemini key out of source code.

Deliverables

Project structure

Dependency file

Environment example

Setup instructions

Completion criteria: The app starts locally and modules import successfully.

## Phase 3: Database design

Objective: Persist submitted profiles, generated plans, and feedback.

Activities

Configure SQLite and SQLAlchemy.

Define models and fields for user inputs, plan data, feedback, and timestamps.

Implement database initialization and create/read/update operations.

Deliverables

Database module

Data models

Initialization logic

Completion criteria: A test record can be saved and retrieved.

## Phase 4: Gemini integration

Objective: Generate personalized fitness plans with a fallback path.

Activities

Build prompts from validated inputs.

Call Gemini through the Google Gen AI SDK when configured.

Request structured weekly workouts, nutrition, and recovery guidance.

Handle missing keys, API failures, and malformed output.

Clearly identify demo/template output when live AI is unavailable.

Deliverables

AI generator

Prompt template

Error handling

Fallback behavior

Completion criteria: A plan is returned in live mode with valid credentials or in fallback mode.

## Phase 5: Frontend development

Objective: Build a responsive interface for input, results, and dashboard.

Activities

Create the home/profile form.

Create a result page for the seven-day schedule.

Add validation messages and browser interactions.

Style for desktop and mobile.

Create a saved-user dashboard.

Deliverables

Jinja2 templates

CSS/JavaScript

Home, result, and dashboard screens

Completion criteria: The main workflow can be completed in a browser.

## Phase 6: Feedback and revision

Objective: Allow feedback to inform a revised plan.

Activities

Create a feedback form and endpoint.

Validate and store feedback.

Use feedback in a revision request where supported.

Return the updated plan or a clear error.

Deliverables

Feedback workflow

Stored feedback

Plan revision response

Completion criteria: Feedback is stored and the revision path responds predictably.

## Phase 7: Testing and QA

Objective: Verify core workflows and error handling.

Activities

Test homepage and templates.

Test invalid and missing inputs.

Test fallback generation, database persistence, and feedback.

Check responsive layouts and error messages.

Test live Gemini separately with a valid key.

Deliverables

Test checklist

Test results

Bug-fix list

Completion criteria: Core local workflows pass the documented tests.

## Phase 8: Deployment and handover

Objective: Prepare the app for local demonstration and future hosting.

Activities

Install dependencies in a clean environment.

Configure the API key in a local .env file.

Run the launcher and verify the app and API docs.

Document troubleshooting.

Add authentication and restrict dashboard access before public deployment.

Deliverables

Runnable package

README

Demo checklist

Completion criteria: A reviewer can follow the guide to run the app locally.

# 5. Main Routes / Workflow

GET / — Display the fitness profile form.

POST /generate-workout — Validate inputs and generate a plan.

POST /submit-feedback — Store feedback and handle plan revision.

GET /view-all-users — Display stored records; protect before public hosting.

GET /docs — FastAPI interactive API documentation.

# 6. Final Acceptance Checklist

☐ Dependencies install successfully.

☐ Home page opens locally.

☐ Inputs are validated.

☐ A plan is returned in fallback mode.

☐ Gemini works with a valid key and network access.

☐ Records and feedback persist in SQLite.

☐ Result and dashboard pages render.

☐ Setup and limitations are documented.

# 7. Limitations and Future Improvements

Fitness and nutrition output is general information, not medical advice.

Users with injuries or health concerns should consult a qualified professional.

Add authentication and authorization before exposing the dashboard publicly.

Add rate limits, logging, stronger tests, and production database configuration before deployment.

Future options include accounts, progress tracking, and downloadable plans.

Document note: This is a phase-wise development and handover document. Confirm each acceptance item against the actual running application before claiming production readiness.